**CITS3200 Group B**

**Minutes of Meeting 5 held on August 17, 2018**

Present:  Minrui Lu, Chen Liu, Michael Bleakley, Samuel Fairs, Lachlan Bunney, Joshua Milambo, Client (John Brooke)

Apologies:  None

Absent: None

Meeting Started: 1:00pm

|  |  |
| --- | --- |
| 5.1 Client’s Latest Ideas Illustration   * On file uploading webpage, three text boxes for question notes, short description and key words respectively should be added. * On question results updating webpage, for each question, its short description and a button for its preview should be added. * On exam paper result display webpage, in each line the fields should be Campus Name, Unit Code, Exam Paper Name, Date, Total Number, Correct Number, and Correctness Percentage. * After searching the keywords in the search box, the result page should display matched question’s Short Description, Preview Button, History Button, and Add Button on each line (add the question to question cart). * On the interface of question cart, on each line representing a question, there should be question’s Short Description, Preview Button, History Button, and Remove Button. Moreover, there should be a Submit Button at the bottom of question cart.     Joshua enquires that:   * What kind of box should keywords and sub-topics should use?     Client indicates that:   * Considering uniformity, drop box would be preferred. | ACTION  John  Joshua  John |
| 5.2 Project Discussion Time  Lachlan indicates that:   * Let the program change the file referenced path and name in latex files could be extremely difficult. Users should better change paths and names manually when editing the exam paper. * Uploading latex files and their associated figure files within a zip file could be more convenient for backend administration in this project.   Michael points out that:   * A simpler working system opposed to a complicated un-working structure has more benefits.   Chen indicates that:   * The location of deployment should be confirmed by the client as soon as possible. * After the user download the paper, how can he make modifications on the paper. For example, adding new questions.   Minrui indicates that:   * Server deployment problem can ask EMS faculty for help. Considering EMS faculty is using MySQL server, MySQL should be suitable for this project.   5.3 Date of Next Meeting  To be decided. | Lachlan  Michael     Chen     Minrui |

Meeting Closed: 2:00pm

**Attachment:**

Latest idea from the client John Brooke.

