**Tuesday 8th October 1pm**

**Members in Attendance:**

**Apologies:**

1. **Review work done since last meeting (general jade pages and querying)**
   1. **Josh**
   2. **Sam**
   3. **Chen**
   4. **Raymond**
   5. **Lachlan**
   6. **Michael (start up)**
2. **Review deliverables for sprint 3**
3. **Update current time schedule**
4. **Allocate work for next meeting**
   1. **Josh**
   2. **Sam**
   3. **Chen**
   4. **Raymond**
   5. **Lachlan**
   6. **Michael**

13:05 Josh illustrates what he has done in the history.jade and css file

13:07 Discussion about the font size in css

13:08 Sam implements the fetch, decompression files etc.

13:08 Chen will finish his part by the end

13:09 Raymond illustrates his work on updateresult.jade

13:10 Discussion about the output format

13:12 Michael need to finish his part later.

13:12 Lachlan indicates that functions in the controller need to be modified for the uploadhistory.jade.

13:13 Queries need to work even there are no data in the database. (Lachlan & Sam)

13:15 Discussion about refreshing pages and pass the new information when trying to re-rendering the data.

13:19 Sprint 3 details confirmation

13:30 Discussion about work allocation

13:31 Raymond is responsible for test designing

13:36 Discussion about the time of working

13:40 New deadline for jade files confirmed

13:43 Michael suggests that before the whole project deadline, we should show a mock execution to the client.

13:45 Legacy encryption of the MySQL database

13:48 File compression progress discussion

13:49 Sam suggests that the team leader should update the work allocation list on Google Drive.