**Tuesday 18th September 1pm**

**Members in Attendance: Josh, Raymond, Sam, Michael, Chen, Lachlan**

**Apologies: None**

1. **Review Thursday & Monday meeting for team members not present (1:04 – 1:10)**
2. **Assign tasks to relevant members (1:11 – 1:28)**
   1. **Link upload.js to MySQL database (Sam)**
   2. **ZIP file compression and decompression (Michael)**
   3. **Dynamic HTML/JADE writing (Josh, Chen, Sam, Lachlan)**
   4. **File output (Michael)**
   5. **Other SQL queries (Raymond)**
   6. **Building System Tests (All)**
   7. **Saving cart between sessions (Raymond and Lachlan)**
   8. **CSS tweaking (All)**
   9. **User handling (Chen and Sam)**
3. **Create a target timeline – these dates can be flexible if needed (1:29 – 1:51)**
   1. **Upload Link and Queries (Sep 23)**
   2. **Zip and File Comp (Sep 30)**
   3. **HTML and Jade Controllers (Oct 7)**
   4. **User Login Handling (Oct 12)**
   5. **Core Func (Oct 15)**
   6. **Style Tweaking (Oct 19)**
   7. **Sprint 3 (Oct 22)**