Meeting Agenda 18-9 raw

1:04 Start

1:05 Group updates chen on previous meetings

1:06 Josh Brings up test history

1:06 Michael brings up adding a notes field

1:07 General discussion about shopping cart

1:08 General discussion about history

1:09 Josh explains the test history further

1:09 Sam explains our progress based on the last meeting

1:10 Sam explains our reflections

1:11 Michael talks about current obstacles

1:11 Lachlan enters

1:11 Sam starts next section of tasks

1:12 Sam says he wants to do the link upload

1:13 Michael says he will do zipping

1:13 Sam discusses html / jade writing

1:14 Lists pages than need dynamic coding

1:15 Lachlan, Chen, Sam, Josh decide to do the dynamic programming

1:16 Josh and Sam do search and test

1:17 Updating result goes to chen

1:17 Michael will do the file output with lachlans help

1:18 Other sql queries go to Raymond and then they are sent to Josh and sam

1:19 Raymond says he can do resizing

1:20 General discussion about security and final testing

1:22 Discussion about session control

1:24 Discussion about uploading and going back through the process

1:26 Raymond and Lachlan take the database tables

1:28 Josh goes through current allocations

1:29 Sam starts creating timeline

1:29 We go back through the list and start making dates based on tasks

1:31 Clarification about work this week

1:31 Discussion about Meeting for next week Thursday

1:34 Michael says he can finish his part by the end of study break

1:34 Discussion about pages and relevant code that can be copied

1:37 Chen brings up specifying the jade/html writing

1:38 Raymond says he can finish his part of mysql work by the end of the study break

1:40 Style tweaking at the end as long as its functional

1:43 discussion about user handling

1:44 Chen says he can do it by Friday

1:45 Continued discussion about user handling

1:47 Final recap about timeline

1:51 End