**Monday 17th September 12pm**

**Members in Attendance: Lachlan, Sam, Josh, Raymond, Michael**

**Apologies: None Absent: Chen**

1. **Review Thursday meeting for team members not present**
   1. **Not needed (Chen not present)**
2. **What is done (12:17-12:20)**
   1. **Base UI**
   2. **Upload**
   3. **Some sql queries**
3. **Discuss what features are still required and implementation plan (12:21-12:26)**
   1. **Link upload.js to MySQL database**
   2. **ZIP file compression and decompression**
      1. **Use the external library**
   3. **Dynamic HTML/JADE writing**
   4. **File output**
   5. **Other SQL queries**
      1. **Use callback functions or wait() for now**
   6. **Building the test’s**
4. **Discuss additional features client requested and possible approaches (12:27-12:39)**
   1. **Saving carts between sessions**
5. **Reflection (12:40-12:50)**
   1. **Could have been more efficient with UI**
   2. **Backend Needs more focus**
   3. **Realistic scope of work**
   4. **Good Communication Improvement**
   5. **Better allocation for tasks**