**Tuesday 13th September 2pm**

**Members in Attendance: Lachlan, Josh, Raymond, Sam, Michael**

**Apologies: Chen**

1. **Demonstration of the User Interface – Lachlan, Sam and Chen**
   1. **2:10-2:17**
      1. **Client browses UI**
2. **Critique of current progress by Client**
   1. **2:17-2:21**
      1. **Client wants assessment made before questions are browsed**
         1. **Possible**
      2. **Client wants history to be for a test at a time not for question at a time**
         1. **Possible and easier**
      3. **Client wants to add a question without adding history**
         1. **Possible**
      4. **Aesthetic is acceptable**
      5. **Was found to be intuitive**
3. **Discussion of the project**
   1. **2:22-2:42**
      1. **Client asks about**
         1. **Not uploading zips**
            1. **Agreement about zips**
         2. **Loading zips with whole tests**
            1. **Extra functionality**
         3. **The output**
            1. **Last task we will do**
         4. **Same questions with different values**
            1. **Extra Functionality**
         5. **An auto keyword maker for the .tex files**
            1. **Extra Functionality (too much time)**
         6. **Multiple Users**
            1. **Will remain single for now**
         7. **Saved carts**
            1. **Is possible with additions to the table**
         8. **Image renaming**
            1. **Difficult with the fig name in the .tex file**
         9. **Speed of Node.js**
            1. **Agreement that it is fast enough**
4. **Further Talking About the Final instance of the project**
   1. **2:43-2:56**
      1. **Next step is to connect everything and finish uploading**
      2. **To add the project to the Clients computer**