Week 8 Monday Meeting

12:15 Start

12:15 Skipped first part of agenda

12:16 Sam asks what is done

12:17 Base Ui, upload and sql queries done

12:17 Sam asks about sql platforms

12:18 General discussion about xampp

12:19 Michael talks about zipping

12:20 Sam brings up linking between pages and compression and decompression

12:21 General discussion about storage of decompressed files

12:21 Michael brings up usuable library

12:21 Sam brings up dynamic html/jade writing

12:21 Michael asks about jade

12:21 Sam explains it’s use for looping

12:21 Lachlan elaborates

12:22 Discussion about asynchronous mysql and callbacks

12:22 File output and zipping is discussed

12:23 SQL queries for viewing and adding results

12:24 Raymond talks about his goals to complete queries by the end of the week

12:24 Talk about linking pages

12:25 Josh brings up client’s structure for tables

12:26 Michael explains

12:27 discussion of the question cart and saving test

12:27 discussion about a çart’ table

12:28 Decided to remove the cart tables

12:35 Agreed upon new table schemas and saving carts

12:40 Sam says Reflection on ui time

12:40 General Agreement that backend needs more focus

12:42 Sam says Good realistic scope of work

12:43 Lachlan says Communication has improved

12:44 Josh Talks about task allocation

12:45 Possible calendar for work schedule

12:47 Discussion about team leader organisation for end of the semester

12:49 Light discussion about communication

12:50 End